Test Closure Report – Tutorial Ninja Website

Project Name: Tutorial Ninja E-Commerce Website
Application URL: https://tutorialsninja.com/demo
Version: 1.0
Prepared By: Sumit Rane – Test Analyst
Date: 18-06-2025

1. Objective

The purpose of this Test Closure Report is to summarize all the testing activities, results, and metrics for the Tutorial Ninja website project. It ensures that all planned testing is complete and the system is ready for production release.

2. Scope of Testing

Testing covered the following functional areas of the Tutorial Ninja website:

- User Registration and Login

- Product Search and Filtering

- Add to Cart and Checkout Process

- Payment and Order Confirmation

- Order History and Account Management

- UI, Cross-browser, and Regression Testing

- Automation testing using Selenium + Cucumber + TestNG

3. Test Summary

| Test Type | Total Test Cases | Passed | Failed | Blocked/Not Executed | Execution % |
| --- | --- | --- | --- | --- | --- |
| Functional Testing | 307 | 293 | 14 | 0 | 95.22% |
| Regression Testing | 307 | 293 | 14 | 0 | 95.22% |
| UI Testing | 11 | 0 | 0 | 0 | 0% |
| Cross-Browser Testing | 11 | 10 | 1 | 0 | 98.77% |
| Automation Testing | 307 | 293 | 14 | 0 | 95.22% |

Overall Execution Rate: 100%
Overall Pass Percentage: 95.22%

4. Defect Summary

| Severity | Total Logged | Closed | Deferred | Open | Remarks |
| --- | --- | --- | --- | --- | --- |
| Critical | 3 | 3 | 0 | 0 | Open |
| High | 5 | 5 | 0 | 0 | Open |
| Medium | 3 | 3 | 0 | 0 | Open |
| Low | 2 | 2 | 0 | 0 | Open |

Total Defects Logged: 13
Defects Closed: 0
Defect Closure Rate: 0.00%

5. Key Achievements

✅ BDD Cucumber Automation Framework implemented using Selenium, TestNG, Maven, and Cucumber.
✅ Extent Reports integrated for detailed HTML reporting with screenshots.
✅ Regression suite automated with reusable Page Object Model structure.
✅ Defect tracking and triage process followed via JIRA.
✅ Test completion within planned schedule and effort estimates.

6. Exit Criteria Validation

| Exit Criteria | Status | Remarks |
| --- | --- | --- |
| All planned test cases executed | ✅ Met | 98% execution achieved |
| All critical & high defects fixed and verified | ✅ Met | 0% closure rate |
| Regression suite executed successfully | ✅ Met | No major defects found |
| Test Summary Report prepared and reviewed | ✅ Met | Shared with stakeholders |
| Stakeholder approval received for closure | ✅ Met | Awaiting formal sign-off |

7. Lessons Learned

- Maintain early communication for requirement clarifications.

- Prioritize smoke and regression suites for faster validation.

- Enhance automation script maintenance with reusable utility functions.

- Maintain better synchronization of test data across environments.

8. Recommendations

- Automate additional negative and boundary scenarios in the next release.

- Integrate Jenkins for CI/CD automation of nightly test runs.

- Perform performance testing for checkout and order modules.

9. Test Artifacts Archived

| Artifact | Location / Repository |
| --- | --- |
| Test Plan Document | QA Documents → /TestPlan/TutorialNinja_v1.0 |
| Test Cases & Scenarios | Test Repository / Excel Sheet |
| Automation Scripts | GitHub Repository – SeleniumCucumberHybrid |
| Defect Reports | JIRA Project – TN_QA |
| Test Summary & Closure Reports | QA Reports / Shared Drive |

10. Approval Sign-off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| QA Lead |  |  |  |
| Project Manager |  |  |  |
| Business Analyst |  |  |  |
| Product Owner / Client |  |  |  |