Qafox.com

# TEST PLAN

|  |  | Prepared By: Sumit Rane Date: May 17, 2025 |
| --- | --- | --- |

Table of contents

- Test Plan Identifier.	2

Introduction/Objective.	2

Scope of Testing.	2

- 3.1  In Scope.	2

- 3.2  Out of Scope.	3

Test Items/Features to be Tested.	3

Test Approach/Strategy.	3

- 5.1  Levels of Testing(Unit,Integration,System,Regression).	3

- 5.2  Types of Testing(Functional,UI,API,Compatability).	4

- 5.3 Test Design Techniques.	4

- 5.4 Test Execution Approach.	4

Test Environment.	4

- 6.1 Hardware Requirements.	4

- 6.2 Software Requirements.	4

- 6.3 Test Data Setup.	5

Test Deliverables.	5

Test Schedule and milestones.	6

Entry and Exit criteria.	6

Roles and Responsibilities.	6

Defect Management system.	7

Tools and Automation framework.	8

Risks and Mitigation plan.	8

Assumptions and Dependencies.	9

References.	9

Approval-SignOff.	10

Test Plan Identifier

| ## Field | ## Details |
| --- | --- |
| ## Project Name | ## Tutorial Ninja E-Commerce Website |
| ## Test Plan ID | ## TN-QA-TP-001 |
| ## Document Title | ## Test Plan for Functional and Automation Testing |
| ## Version | ## 1.0 |
| ## Date of Preparation | ## 13-Nov-2025 |
| ## Prepared By | ## Sumit Rane – Test Analyst |
| ## Reviewed By | ## [Sumit Rane – Test Analyst] |
| ## Approved By | ## [] |

2. Introduction / Objective

2.1 Introduction

The purpose of this Test Plan is to outline the testing approach, objectives, scope, and resources required to ensure the quality of the Tutorial Ninja E-Commerce Website.
The application allows users to browse products, add them to the shopping cart, create accounts, make purchases, and manage orders.
Testing will cover both manual and automation aspects to ensure that the application functions correctly across different browsers and environments.

2.2 Objectives

- To verify that all functionalities of the Tutorial Ninja website work as expected.

- To validate end-to-end user workflows such as registration, login, product search, cart, checkout, and order management.

- To ensure that both positive and negative test scenarios are handled properly.

- To identify defects and ensure they are resolved before release.

- To automate regression test cases using Selenium + Java + TestNG + Cucumber framework.

- To provide confidence that the system is stable and ready for production deployment.

3. Scope of Testing

3.1 In Scope

The following features and areas of the Tutorial Ninja e-commerce website will be covered during the testing process:

| Area | Description |
| --- | --- |
| User Registration & Login | Validation of new account creation, login with valid/invalid credentials, forgot password functionality. |
| Product Catalog & Search | Verification of product listings, category browsing, and product search functionality. |
| Product Details Page | Validation of product images, descriptions, pricing, availability, and “Add to Cart” functionality. |
| Shopping Cart | Adding, updating, and removing items from the cart; quantity and price calculations. |
| Checkout Process | Validation of billing, shipping, and payment processes. |
| Order Confirmation & History | Verification of order placement, confirmation messages, and order history details. |
| UI and Navigation | Checking layout consistency, menu navigation, and breadcrumb links. |
| Cross-browser Testing | Testing on Chrome, Firefox, and Edge browsers. |
| Automation Testing | Automating key regression test cases using Selenium + Java + TestNG + Cucumber. |
| API Testing | Validating backend APIs (if exposed) using Postman / RestAssured. |
| Defect Verification & Regression Testing | Re-testing fixed defects and performing regression cycles after each release. |

3.2 Out of Scope

The following items are excluded from the current testing cycle:

| ## Area | ## Reason |
| --- | --- |
| ## Performance & Load Testing | ## Not part of current scope; will be handled separately using JMeter in a later phase. |
| ## Security Testing | ## Basic validations will be done, but detailed penetration testing is excluded. |
| ## Database Performance Optimization | ## Will be handled by the development team. |
| ## Third-party Integrations (e.g., Payment Gateway Sandbox) | ## Only functional verification of test environment; live integration not covered. |
| ## Mobile App Testing | ## This test plan covers only web-based testing. |

|  | 3 |
| --- | --- |

4. Test Items / Features to be Tested

This section lists the major features and modules of the Tutorial Ninja e-commerce website that will be tested during the QA cycle. Each module will include both functional and UI validations.

| Sr. No. | Module / Feature | Description | Key Functionalities to be Tested |
| --- | --- | --- | --- |
| 1 | Home Page | The landing page displaying featured products and navigation menus. | - Verify all links and menus are accessible - Validate hero images/slider - Verify search bar functionality - Check footer and header elements. |
| 2 | User Registration & Login | Allows users to create an account and log in. | - Create new account with valid and invalid inputs. - Login with valid/invalid credentials. - Verify Forgot Password flow. - Validate input field validations and error messages. |
| 3 | My Account Module | Displays user details and order information. | - Update profile details. - View order history. - Change password. - Logout functionality. |
| 4 | Product CatLog / Category Pages | Displays products under different categories. | - Verify product filters and sorting. - Validate product count per category. - Check pagination. |
| 5 | Product Details Page | Displays individual product information. | - Validate product name, image, price, and description. - Add product to cart - Validate review and rating section. |
| 6 | Shopping Cart | Displays products selected by the user. | - Add, update, and remove products. - Verify quantity, subtotal, total, and tax calculation. - Check “Continue Shopping” and “Checkout” buttons. |
| 7 | Checkout Process | Allows users to complete the purchase. | - Validate guest and registered user checkout. - Verify billing/shipping address forms. - Confirm payment and order summary. |
| 8 | Order Confirmation & History | Shows order details after checkout. | - Validate order ID, date, amount, and status. - Confirm order appears in “Order History.” |
| 9 | Contact Us Page | Allows users to send queries to the support team. | - Validate mandatory fields and error messages. - Verify success message after form submission. |
| 10 | UI & Usability | Ensures consistency and proper layout across pages. | - Verify font, color, and element alignment. - Validate responsiveness across browsers. |
| 11 | Automation Regression Suite | Automates core functional flows. | - Automate Registration, Login, Add to Cart, Checkout. - Integrate Extent Reports & Screenshots for failures.- Run regression suite on Jenkins. |

5. Test Approach / Strategy

This section describes the overall testing approach, including the levels, types, and methods of testing that will be applied to the TutorialNinja E-Commerce Website.

5.1 Testing Levels

| Level | Description |  |
| --- | --- | --- |
| Unit Testing | Performed by developers to verify individual components or functions. QA team will review results if shared. |  |
| Integration Testing | Ensures that data flows correctly between modules (e.g., from Product Page → Cart → Checkout). |  |
| System Testing | Conducted by QA to validate the end-to-end functionality of the entire web application. |  |
| Regression Testing | Conducted after every release or defect fix to ensure existing functionality remains unaffected. |  |
| User Acceptance Testing (UAT) | To be performed by the business or client team after QA sign-off, validating system readiness for production. |  |
| 5.2 Testing Types |  |
| Testing Type | Purpose |  |
| Functional Testing | To ensure all features work according to business requirements. |  |
| UI Testing | To validate the user interface elements, layout, colors, fonts, and responsiveness. |  |
| Cross-Browser Testing | To ensure the application behaves consistently across browsers (Chrome, Firefox, Edge). |  |
| API Testing | To validate backend REST APIs using Postman / REST-assured for correctness of data and response codes. |  |
| Smoke Testing | To verify critical functionalities of the application are working after each build deployment. |  |
| Sanity Testing | To validate specific bug fixes or new modules after deployment. |  |
| Regression Testing | Automated scripts will be executed to ensure previously tested modules are stable. |  |
| Negative Testing | To ensure that the system handles invalid inputs gracefully (e.g., invalid login, negative quantities). |  |
| Data Validation Testing | To confirm data integrity between UI and backend (database checks where applicable). |  |

5.3 Test Design Techniques

| Technique | Usage in TutorialNinja |
| --- | --- |
| Equivalence Partitioning | Used for validating input fields such as email, password, quantity, etc. |
| Boundary Value Analysis | Used for quantity, price, and text length fields. |
| Decision Table Testing | Used for checkout and payment workflows. |
| Error Guessing | Used based on tester’s experience for identifying hidden defects. |

5.4 Test Execution Approach

| Aspect | Description |
| --- | --- |
| Manual Testing | All functional test cases will first be executed manually to validate new features and UI behavior. |
| Automation Testing | Core regression and smoke test cases will be automated using Selenium WebDriver, TestNG, Maven, Cucumber BDD, and PageFactory. |
| Build Integration | Jenkins will be used for continuous integration and automated test execution on every build. |
| Reporting | Extent Reports will capture execution logs and screenshots for pass/fail results. |
| Defect Tracking | Defects will be logged and tracked in JIRA until closure. |
| Test Data | Managed via Excel/Properties files and generated dynamically using Java Faker for automation. |

6. Test Environment

This section defines the hardware, software, and tools required to perform testing activities for the TutorialNinja E-Commerce Website.
It ensures that the testing environment closely matches the production setup to maintain accuracy and reliability in results.

6.1 Hardware Requirements

| Component | Specification |
| --- | --- |
| Processor | Intel Core i5 or higher |
| RAM | Minimum 8 GB (recommended 16 GB for automation) |
| Hard Disk | Minimum 50 GB free space |
| Display | 1366 x 768 resolution or higher |
| Network | Stable internet connection for accessing web application and Jenkins builds |

6.2 Software Requirements

| Category | Details |
| --- | --- |
| Operating System | Windows 10 / Windows 11 (64-bit) |
| Browsers | Google Chrome (v142+), Mozilla Firefox (v132+), Microsoft Edge (v128+) |
| Automation Tools | Selenium WebDriver, TestNG, Cucumber, Maven, Jenkins, Git, Extent Reports |
| API Testing Tools | Postman, REST-assured |
| Defect Management Tool | JIRA |
| Build / CI Tool | Jenkins |
| Code Repository | GitHub |
| IDE | IntelliJ IDEA / Eclipse |
| Database | MySQL (for backend data validation if applicable) |
| Data Management | Excel and Faker library for dynamic test data |

6.3 Test Data Setup

| Data Type | Source / Management Method |
| --- | --- |
| User Accounts | Predefined test accounts and dynamically generated accounts using Faker. |
| Products | Sample product data available in the TutorialNinja demo environment. |
| Orders | Created during test execution (dummy data). |
| Invalid Data | Used for negative testing scenarios (invalid email, password, etc.). |
| Automation Data Files | Managed using Excel sheets or .properties files stored in the framework’s test data folder. |

7. Test Deliverables

This section outlines all the artifacts that will be created, reviewed, and shared during different phases of the testing lifecycle.
These deliverables ensure visibility, traceability, and proper documentation of QA activities.

| Deliverable | Description / Purpose |
| --- | --- |
| Test Plan Document | Defines the testing objectives, scope, approach, and environment setup (this document). |
| Test Scenarios | High-level business flows that outline major functionalities to be tested. |
| Test Data Sheet | Contains test input data required for manual and automated testing. |
| Test Case Document | Detailed manual test cases for all modules (functional, UI, regression). |
| Automation Framework Setup | Hybrid Cucumber framework with Selenium, TestNG, Maven, and PageFactory implemented. |

7.2 During Testing Phase

| Deliverable | Description / Purpose |
| --- | --- |
| Test Execution Report | Summary of executed test cases with pass/fail status. |
| Defect Reports (in JIRA) | List of identified defects with severity, status, and resolution details. |
| Automation Execution Logs | Generated automatically through Extent Reports with screenshots of failed steps. |
| Daily / Weekly Status Reports | Updates on test progress, defects, and blockers shared with the QA lead or PM. |

7.3 After Testing Phase

| Deliverable | Description / Purpose |
| --- | --- |
| Final Test Summary Report | Consolidated summary of overall testing results, defect metrics, and sign-off recommendations. |
| Regression Automation Suite | Set of automated scripts covering key regression scenarios. |
| Defect Metrics Report | Provides insights into defect distribution, severity trends, and fix rates. |
| Sign-off Email / Approval | Formal confirmation from QA lead/manager that testing is complete and release is ready. |

8. Test Schedule and Milestones

This section provides the estimated testing timeline, including major milestones and activities to be completed during the QA lifecycle.
The timeline may vary depending on project updates or environment availability.

8.1 Test Schedule

| Phase / Activity | Description | Estimated Duration | Start Date | End Date |
| --- | --- | --- | --- | --- |
| Requirement Analysis | Review business requirements, clarify doubts with BA/dev team. | 2 Days | 14-May-2025 | 15-May-2025 |
| Test Planning | Prepare Test Plan and identify testing tools, resources, and risks. | 2 Days | 16-May-2025 | 17-May-2025 |
| Test Scenario & Test Case Design | Create detailed test scenarios and manual test cases for all modules. | 4 Days | 18-May-2025 | 21-May-2025 |
| Test Data Preparation | Prepare valid and invalid test data for manual & automation testing. | 2 Days | 22-May-2025 | 23- May -2025 |
| Environment Setup | Configure browsers, Jenkins, and automation framework setup. | 2 Days | 24- May -2025 | 25- May -2025 |
| Manual Test Execution (Cycle 1) | Execute functional, UI, and negative test cases. Log defects in JIRA. | 5 Days | 26- May -2025 | 30- May -2025 |
| Automation Script Development | Develop regression automation scripts using Selenium + Java + TestNG + Cucumber. | 6 Days | 01- Jun -2025 | 06- Jun -2025 |
| Regression & Re-testing (Cycle 2) | Re-test fixed defects and run automated regression suite. | 3 Days | 07- Jun -2025 | 09- Jun -2025 |
| Test Summary Report & Closure | Prepare final QA summary, defect metrics, and sign-off report. | 2 Days | 10- Jun -2025 | 11- Jun -2025 |

8.2 Major Milestones

| Milestone | Description | Owner |
| --- | --- | --- |
| Test Plan Approval | Test Plan reviewed and approved by QA Lead/Manager. | QA Lead |
| Test Case Review Completion | All test cases reviewed and baselined for execution. | QA Team |
| Environment Ready | Test environment setup completed and validated. | DevOps / QA |
| Test Execution Start | Functional and automation testing begins. | QA Team |
| Regression Suite Execution | Automated regression suite executed on stable build. | QA Automation |
| Defect Closure | All critical and high-severity defects resolved and verified. | QA & Dev |
| Test Summary Submission | Final test summary report submitted for release approval. | QA Lead |

9. Entry and Exit Criteria

This section defines the preconditions (Entry Criteria) required before testing begins and the conditions for completion (Exit Criteria) that determine when testing activities can be considered finished.

9.1 Entry Criteria

| Criterion | Description |
| --- | --- |
| Approved Requirements Document | Business and functional requirements must be reviewed and finalized. |
| Test Plan Approval | Test Plan must be approved by QA Lead / Project Manager. |
| Environment Availability | Test environment setup (application URL, browsers, data, tools) must be stable and ready. |
| Build Deployment | Latest stable build should be deployed to the QA environment. |
| Test Cases Prepared and Reviewed | All planned test cases must be designed, peer-reviewed, and baselined. |
| Test Data Ready | Required test data must be available and accessible to the QA team. |
| Access Permissions | QA team should have required credentials for application, JIRA, and automation tools. |

9.2 Exit Criteria

| Criterion | Description |
| --- | --- |
| Planned Test Cases Executed | All planned test cases must be executed (manual + automated). |
| Critical Defects Closed | All critical and high-severity defects must be fixed, verified, and closed. |
| Regression Testing Completed | Full regression cycle completed with stable build verification. |
| Defect Leakage within Acceptable Limit | No showstoppers or high defects remain open in production scope. |
| Test Summary Report Submitted | QA team must submit final test summary and defect metrics report. |
| Sign-off Approval Received | QA Lead / Manager must approve test closure and sign-off for release. |

7. Test Deliverables

This section lists all the documents, tools, scripts, and outputs that will be delivered during and after the testing process.

| Phase | Deliverable | Description |
| --- | --- | --- |
| Planning Phase | Test Plan Document | Defines the scope, objectives, strategy, resources, and schedule of testing. |
| Design Phase | Test Scenarios and Test Cases | Detailed scenarios and test cases covering functional and non-functional aspects. |
| Execution Phase | Test Data | Input data used to execute test cases. |
|  | Defect Report / Bug Report | Reports containing details of any defects found during execution. |
|  | Test Execution Report | Summary of test case execution results (Passed/Failed/Blocked). |
| Closure Phase | Test Summary Report | Overall summary of testing activities, defect metrics, and final test results. |
|  | Automation Scripts (if applicable) | Selenium + Cucumber test scripts developed as part of automation testing. |
|  | Extent Reports / TestNG Reports | HTML or PDF-based automation execution reports. |

8. Testing Tasks

This section describes all the key activities and tasks that will be carried out during the testing process for the Tutorial Ninja website.

| Phase | Task | Description |
| --- | --- | --- |
| Test Planning | Requirement Analysis | Analyse business requirements and identify testable functionalities (e.g., Login, Registration, Add to Cart, Checkout). |
|  | Identify Test Scope | Define which modules/features will be tested and which are out of scope. |
|  | Prepare Test Plan | Document the overall testing approach, deliverables, schedule, and responsibilities. |
| Test Design | Prepare Test Scenarios | Derive high-level test scenarios from requirements. |
|  | Write Test Cases | Create detailed manual test cases with clear steps and expected results. |
|  | Prepare Test Data | Identify or create input data sets required for execution. |
| Test Environment Setup | Configure Test Environment | Set up browsers, environments (Dev/UAT), test data, and tools (Selenium, TestNG, Maven). |
|  | Verify Environment Readiness | Validate that environment and URLs (e.g., tutorialsninja.com/demo) are accessible. |
| Test Execution | Execute Manual Tests | Perform manual testing of each module as per test cases. |
|  | Execute Automation Scripts | Run automation scripts (Selenium + Cucumber + TestNG). |
|  | Log Defects | Record any defects found during testing in defect tracking tool (e.g., JIRA). |
|  | Retest & Regression Testing | Retest fixed defects and perform regression testing. |
| Test Reporting & Closure | Prepare Test Summary Report | Summarize execution results and defect metrics. |
|  | Test Closure Meeting | Conduct closure meeting and document final sign-off. |

9. Environmental Needs

This section specifies the hardware, software, tools, and environment setup required to perform testing of the Tutorial Ninja website.

| Category | Details |
| --- | --- |
| Application Under Test (AUT) | Tutorial Ninja Demo Website – https://tutorialsninja.com/demo |
| Test Environments | - Test Environment (UAT) for functional and regression testing - Local Environment for automation script execution |
| Hardware Requirements | - Processor: Intel i5 or higher - RAM: Minimum 8 GB - Storage: 20 GB free space - Display: 1920×1080 resolution |
| Operating Systems | - Windows 10 / 11 - macOS (optional) |
| Browsers (for Cross-browser Testing) | - Google Chrome (latest version) - Mozilla Firefox - Microsoft Edge - Safari (for macOS) |
| Software / Tools | - Automation Tools: Selenium WebDriver, TestNG, Cucumber, Maven - Build Tool: Apache Maven - IDE: IntelliJ IDEA / Eclipse - Reporting: Extent Reports / Cucumber HTML Reports - Version Control: Git, GitHub - Defect Management: JIRA - API Testing (if applicable): Postman, REST Assured |
| Test Data Source | Excel files / Faker-generated data / Database tables |
| Network Requirements | Stable internet connection with minimum 5 Mbps speed |

10. Responsibilities

This section defines the roles and responsibilities of each team member involved in the testing of the Tutorial Ninja website.

| Role | Responsibility |
| --- | --- |
| Test Manager / QA Lead | - Prepare and review the Test Plan document. - Define overall testing strategy, scope, and schedule. - Assign tasks to team members. - Track progress, defect metrics, and ensure quality deliverables. - Communicate with stakeholders and manage risks. |
| Test Analyst / QA Engineer (Manual) | - Review requirements and identify test scenarios. - Design and execute manual test cases. - Log and track defects in JIRA. - Perform regression, functional, and UI testing. - Participate in test review meetings. |
| Automation Test Engineer | - Design and develop Selenium-Cucumber hybrid automation framework. - Create and execute automated test scripts. - Maintain Page Object Model and reusable components. - Integrate Extent Reports and Jenkins CI/CD. - Perform regression automation runs and share reports. |
| Developers | - Fix the reported defects and provide builds for testing. - Support testers with environment and data setup. |
| Business Analyst | - Clarify requirements and ensure alignment with business goals. - Review test cases for requirement coverage. |
| Project Manager | - Oversee project progress and resource allocation. - Approve final test deliverables and sign-off. |

11. Staffing and Training Needs

This section describes the team composition, the skills required, and any training or upskilling needed for effective testing of the Tutorial Ninja website.

| Role | Required Skills / Experience | Training Needs |
| --- | --- | --- |
| Test Manager / QA Lead | - 6+ years in QA and project coordination - Strong understanding of SDLC/STLC - Experience with test management tools (JIRA, TestLink) | - Refresher on Agile testing processes - Reporting and metrics visualization |
| Manual Test Engineer | - 2–4 years in manual testing - Experience in web application testing - Knowledge of test case design techniques, bug reporting | - Training on requirement traceability - UI and cross-browser testing practices |
| Automation Test Engineer | - 2–4 years in Selenium with Java - Experience in Cucumber BDD, TestNG, Maven, Jenkins - Knowledge of Page Object Model and API automation | - Jenkins CI/CD integration - Advanced framework optimization - Extent Report customization |
| Business Analyst (QA liaison) | - Requirement gathering and clarification - User story documentation | - Basic understanding of QA testing lifecycle |
| Developer (for defect support) | - Application debugging - Bug fixing and deployment in test environments | - Awareness of QA workflows and defect triage meetings |

Staffing Summary

| Position | Count | Duration |
| --- | --- | --- |
| Test Manager | 1 | Project Duration |
| Manual Test Engineers | 2 | Project Duration |
| Automation Test Engineers | 2 | Project Duration |
| Business Analyst | 1 | Shared Resource |
| Developer Support | 1 | As Needed |

12. Schedule

This section provides an estimated timeline for all major testing activities for the Tutorial Ninja website project. The schedule helps track progress and ensures timely delivery of testing milestones.

| Phase | Activity | Start Date | End Date | Duration |
| --- | --- | --- | --- | --- |
| 1. Test Planning | Requirement review and test plan preparation | 01-May-2025 | 04-May-2025 | 4 days |
| 2. Test Design | Prepare test scenarios, test cases, and test data | 05-May-2025 | 09-May-2025 | 5 days |
| 3. Environment Setup | Configure test environment, tools, and test data | 10-May-2025 | 11-May-2025 | 2 days |
| 4. Test Execution (Manual) | Execute manual test cases and log defects | 12-May-2025 | 18-May-2025 | 7 days |
| 5. Test Execution (Automation) | Develop and execute automation scripts (Smoke + Regression) | 15-May-2025 | 22-May-2025 | 8 days |
| 6. Defect Retesting & Regression | Retest fixed defects and perform regression testing | 19-May-2025 | 23-May-2025 | 5 days |
| 7. Test Reporting & Closure | Prepare test summary report and obtain sign-off | 24-May-2025 | 26-May-2025 | 3 days |

Milestones

| Milestone | Expected Completion |
| --- | --- |
| Test Plan Approval | 04-May-2025 |
| Test Case Review | 09-May-2025 |
| Test Environment Ready | 11-May-2025 |
| Test Execution Completed | 22-May-2025 |
| Final Sign-off | 26-May-2025 |

13. Risks and Contingencies

This section identifies potential risks that could impact the testing process of the Tutorial Ninja website, along with the mitigation and contingency plans to manage them effectively.

| Risk ID | Risk Description | Impact | Likelihood | Mitigation Plan | Contingency Plan |
| --- | --- | --- | --- | --- | --- |
| R1 | Requirement changes during testing phase | High | Medium | Conduct regular walkthroughs and get requirement freeze approval before test execution. | Re-prioritize test cases and update regression suite. |
| R2 | Test environment not available or unstable | High | High | Coordinate with DevOps/IT for environment readiness before execution. | Use local environment for temporary test runs. |
| R3 | Delay in build deployment | Medium | Medium | Establish clear build release schedule with developers. | Adjust test schedule and extend execution window if needed. |
| R4 | Limited test data availability | Medium | High | Prepare reusable test data sets in advance using Faker or Excel utilities. | Create test data dynamically during execution. |
| R5 | Defects not fixed in time for regression testing | High | Medium | Track defects closely and escalate during defect triage meetings. | Defer non-critical defects and continue testing other areas. |
| R6 | Inconsistent browser behavior (cross-browser issues) | Medium | Medium | Use automation scripts to validate compatibility across browsers. | Focus testing on priority browsers first. |
| R7 | Resource unavailability (QA or Developer) | High | Low | Cross-train resources for backup. | Adjust workload and extend testing timeline. |
| R8 | Integration with external systems failing | High | Low | Use mock APIs or stubs during integration downtime. | Delay integration testing and perform isolated module testing. |

14. Approvals

This is the final section of the Test Plan.
It includes sign-offs from all key stakeholders indicating that the Test Plan has been reviewed, understood, and approved.
Once approved, this version of the document becomes the official baseline for all testing activities of the Tutorial Ninja Website project.

| Name | Role / Designation | Department / Team | Signature | Date |
| --- | --- | --- | --- | --- |
| [] | Project Manager | Project Management |  |  |
| [] | QA/Test Manager | Quality Assurance |  |  |
| [] | Business Analyst | Product/Business Team |  |  |
| [] | Development Lead | Development |  |  |
| [] | Client Representative / Product Owner | Client / Business Stakeholder |  |  |

Document Version Control

| Version | Date | Description of Change | Author |
| --- | --- | --- | --- |
| 1.0 | 01-Nov-2025 | Initial draft of Test Plan | Sumit Rane |
| 1.1 | 03-Nov-2025 | Reviewed and updated based on feedback | Sumit Rane |
| 1.2 | 04-Nov-2025 | Final approved version | Sumit Rane |

End of Test Plan Document
Project: Tutorial Ninja Website
Prepared by: Sumit Rane (Test Analyst)
Date: November 2025